The following action has been adopted for reduction of distribution and commercial loss.

- Fixation of Accountability:-

Steeps have been taken to declare SDO and JE of different divisions as feeder and DT managers respectively. By such engagement responsibility can be fixed for no improvement in loss reduction. The responsibility has been decided to be fixed by maintaining the performance appraisal of the individual officers engaged as feeder and DT managers.

- Implementation of CAPEX Programme funded by GoO.

Due to implementation of CAPEX Programme funded by GoO, the loss reduction has been decided to be effected @ 3% per year. Presently necessary action is being taken regarding procurement of materials and execution of works for not only achieving the development of existing infrastructure but also to curb drastically techno commercial loss by adopting approved up dated ways and means.

- 100% metering and AMR system arrangement for high value customers.

- Input based franchisees engaged in 15 divisions will install electronic meters of all consumers except BPL consumers.

- Under CAPEX Programme, CESU will procure 1.5 lakhs meters which will be installed in remaining 5 divisions of Cuttack and Bhubaneswar.

For meter procurement purpose CESU has presently adopted meter vender registration process through which 8 Nos. of vendors have been selected and registered for procurement of meters directly through them without inclusion of any tendering process.

In the similar way AMR system will be installed for all consumers with CD>5Kw. by the input based franchisee in  15 divisions and the remaining 5 divisions AMR will be installed by CESU against consumers having CD>5Kw.

However, in compliance to the order of the Hon’ble Commission in its RST order for FY 2010-11, CESU has initiated the AMR installation project for high value consumers vide tender No. CESU/HQ/AT & C/AMR/45319 dated 09.12.2011 covering only AMR service in lease basis for consumers having CD>10Kw. and feeders i.e. 13639 points. However, AMR implementation schedule will be work out basing on the progress of BOOT Model operation in different divisions. Such implementation of AMR installation with metering arrangement will definitely help in reducing commercial loss.

- Customers service and regularization drive:

For achieving satisfactory consumers service call centre has been established and responsibility has been assigned to the concerned officers and staff of the call centre to attend any requisition or new service connection and other related consumer grievances relating to power supply timely and effectively  so that  monitoring of quality power supply avoiding any pilferage of power and loss resulting due to such pilferage can be achieved.

- Engagement of input based franchisees in loss making divisions:

The following firms have been selected as input based franchisees for 15 divisions of CESU

- M/s Feedback Infrastructure Services (P) Ltd, in Khurda, Balugaon, Nayagarh & Puri divisions

- M/s Shyam Utility Consortium in 3 divisions of Cuttack Circle i.e. CED, Athagarh & Salipur.

- M/s ENZEN Global Services (P) Ltd, for electrical divisions of Paradeep Circle i.e. Paradeep, Jagatsinghpur, Kenderapara & Marshaghai and Dhenkanal Circle.

By such engagement of franchisees the target has been made for achieving AT & C loss level in the projected area to about 15% within a span of 5 years with 100% metering of consumers, distribution transformers, 11 Kv feeders at the shortest possible time wi5thin the specified time frame.

- Routing maintenance and replicating model section experience:

As per Hon’ble Commissioners direction in different SAC meeting and RST orders drive has been made for formation of model sections like Balikuda. In line with such model section steps is being taken to reduce loss in other areas through routine maintenance work like cutting of tree branches, replacement of damaged earthing in distribution Substations and other safety measures like maintenance of different protection devises such as circuit breakers, isolators and so on to improve the quality power supply through reduction of reduction loss.