| Sl. No. | Description of works | Sanctioned amount (in Cr.) | Agreement amount (in Cr.) Civil Contractor | Expenditure till date (in Cr.) |
| --- | --- | --- | --- | --- |
| 1 | Construction of multi-storied building, Berhampur (G+3) Administrative approval by CMD OPTCL Est. no.- 82 dated- 16.01.2019 | 9.36 | 7.41 | 0.63 |
| 2 | Construction of multi-storied building, Matiasahi, Angul (G+3) Administrative approval by CMD OPTCL Est. no.- 83 dated- 16.01.2019 | 4.5 | 3.48 | 0.29 |
| 3 | Construction of multi-storied building, Tulasipur Cuttack (G+3) Administrative approval by CMD OPTCL Est. no.- 58 dated- 02.07.2017 | 5.42 | 4.56 | 2.66 |
| 4 | Construction of Data Centre for OPTCL at Bhoinagar, Bhubaneswar (G+3) Administrative approval by CMD OPTCL letter no- 8081 dated- 26.10.2016 | 17.84(including civil works & IT works) | 4.09(only civil works) | 3.28 |
| 5 | Construction of Shakti Bhawan at Bhoinagar, Bhubaneswar Approval in 72nd BOD dated 21.08.2015 | 125 | Agreement with IDCO on 10% cost plus basis | 42.60 |
| 6 | Construction of Tech Tower at Saheednagar, Bhubaneswar (2B+G+9) Approval in 69th BOD dated 31.12.2014 | 45.87 | Agreement with IDCO on 10% cost plus basis | 35.05 |
| 7 | Construction of multi-storied building, Puri (G+2) Administrative approval by CMD OPTCL est no- 81 dated- 16.01.2019 | 7.79 | 6.12 | 0.16 |
| 8 | Construction of multi-storied building, Jeypore (G+3) Administrative approval by CMD OPTCL letter no.- 2166 dated- 20.11.2018 | 2.91 | 2.37 | 0 |
| 9 | Construction of office of BCDD-II for CESU, Nayapalli (B+G+4) Administrative approval by CMD OPTCL letter no.- 1045 dated- 02.07.2019 | 9.94 | Agreement not yet done | .09 |

Construction of Shakti Bhawan at Bhoinagar, Bhubaneswar

The Shakti Bhawan complex comprises of three towers. Tower A (G+4) shall be used by OPTCL/GRIDCO and Energy Department, Government of Odisha. Tower B (G+6) shall be used by OPGC and Tower C (G+9) shall be used by OHPC. The project is being executed by IDCO and the estimated cost is Rs. 125.00 Cr.

Construction of Tech Tower at Saheednagar, Bhubaneswar(2B+G+9)

The project with a plinth area of 740 sqm. is being constructed by IDCO for OPTCL at an estimated cost of Rs. 45.00 Cr. The building (2B+G+9) shall be used by OPTCL for commercial purposes.

Construction of Primary Data Centre at Bhoinagar, Bhubaneswar(G+3)

The 3-tier data centre for OPTCL having a total area of 1484 sqm. (G+3) has been constructed by civil wing of OPTCL at a cost of Rs. 4.70 Cr. The services and commissioning shall be done by IT department of OPTCL.

Construction of multi-storied building, SLDC Mancheswar

The multi-storied office complex (B+G+9) at Mancheswar inside SLDC complex having an area of 12000 sqm will constructed by civil wing at an estimated cost of Rs.49 crores. The complex shall house all offices of SLDC.

Construction of multi-storied building at Tulasipur, Cuttack (G+3)

The multi-storied office complex (G+3) at Tulasipur, Cuttack having an area of 1200 sqm. is being constructed by civil wing at an estimated cost of Rs.5.40 Cr. The building will house the offices of O&M Circle Cuttack, O&M Division Cuttack, EHT Construction Division Cuttack, E&MR division Cuttack and Telecom Division Cuttack.

Construction of multi-storied building at Matiasahi, Angul (G+3)

The multi-storied office complex (G+3) at Matiasahi, Angul having an area of 1288 sqm. is being constructed by civil wing at an estimated cost of Rs.4.90 Cr. The building will house the offices of Sr GM O&M-II, Meramundali, EHT O&M Circle Chainpal, EHT O&M Division Chainpal, EHT Construction Division Angul, Telecom Circle Meramundali, Telecom Division Meramundali and ZITC Chainpal.

Construction of multi-storied building at Berhampur (G+3)

The multi-storied office complex (G+3) at Berhampur having an area of 2009 sqm. is being constructed by civil wing at an estimated cost of Rs.9.00 Cr. The building will house the offices of Sr. GM (O&M) Narendrapur, O&M Circle and Division Berhampur, ZITC Berhampur, Telecom Division Berhampur and E&MR division Berhampur.

Construction of office of BCDD-II for CESU at Nayapalli (B+G+4)

Under SCRIPS project, the CESU Division office at Nayapalli shall be replaced by GIS grid sub-station of OPTCL. A new office complex (B+G+4) for housing BCDD-II and circle office of CESU shall be constructed by Civil Wing of OPTCL at an estimated cost of Rs.9.5 Cr.

Construction of office of DGM (Elect) O&M inside grid S/S Balighat, Puri (G+2)

The multi-storied office complex (G+2) having an area of 2552 sqm. is being constructed by civil wing at an estimated cost of Rs. 7.79 Cr. for office of DGM (Elect) O&M, E&MR sub-division, Zonal IT centre including a 120 capacity conference room.

Construction of multi-storied building, Jeypore (G+3)

Multi-storied office complex at Jeypore has a plinth area of 260 sqm is being constructed by civil wing of OPTCL at an estimated cost of Rs.2.9 crores. The building will accommodate office of O&M Circle, Jeypore, O & M Division, Jeypore, ZITC Jeypore, Telecom Division, Jeypore along with a 40 seated conference hall.

R&M Expenses

OPTCL Civil wing has proposed an expenditure of Rs. 10.00 crores under R&M scheme under Civil Works Circle, Bhubaneswar which includes repair of staff quarters, control rooms, approach roads, boundary walls  inside various grid s/s under Civil Works Division Bhubaneswar and Burla. Out of proposed Rs.10 crores, Rs. 4 crores have been proposed under the head of repair of staff quarters since the existing staff quarters which are nearly 50 years old, need timely maintenance for safety of occupants. Similarly, the remaining Rs.6 crores have been proposed for timely maintenance of control rooms, approach roads, boundary walls, sewerage system inside different grid sub-stations of OPTCL.